## Slide 1: Feature-Driven Development
Edel Sherratt, adapted from originals by Fred Long

## Slide 2: Textbook
A Practical Guide to Feature-Driven Development, by Stephen Palmer and John Felsing, Prentice Hall, 2002, ISBN 0-13-067615-2

## Slide 3: Introduction
Feature-Driven Development (FDD) is YAASDM (yet another agile software development methodology)
It is claimed to be better suited than XP to larger, more stable projects where the requirements are fairly well understood and where progress tracking is important
It doesn’t require on-site customer presence throughout the project

## Slide 4: FDD Process
Software development is a human activity
Recognise what should be written down as a process
And what should be delegated to the correct role

## Slide 5: From the Agile Manifesto
We have come to value
  Individuals and interactions over processes and tools
  Working software over comprehensive documentation
  Customer collaboration over contract negotiation
  Responding to change over following a plan
That is, while there is value in the items on the right, we value the items on the left more.

## Slide 6: Roles and Processes
Sometimes you have to trust people – delegate to roles
Significant work may be difficult to communicate in terms that are meaningful to a client or sponsor
Think about a database schema
Deciding what to specify in advance, and what to delegate to the appropriate project role

## Slide 7: Key Roles
Domain Expert
Project Manager
Chief Architect
Development Manager
Chief Programmer
Class Owner
various supporting roles

## Slide 8: Practices
Domain object modelling
Developing by feature
Individual class ownership
Feature teams
Inspections
Frequent builds
Version control
Progress reporting

## Slide 9: The Five Processes
Develop an Overall Model
Build a Features List
Plan by Features
Design by Features
Build by Features
object model and notes (more shape than content)
grouped list of features
development plan
design package (add more content to object model)
completed function
(From “Feature-Driven Development”, p.58.)

## Slide 10: FDD Process Descriptions
The FDD processes are described using an “Entry-Tasks-Verification-eXit” template (ETVX)
  Entry — overview and pre-conditions
  Tasks — list of tasks to be performed
  Verification — how is satisfactory completion verified?
  Exit — list of outputs

## Slide 11: 1: Develop an Overall Model
Modelling – produce a class diagram
  What are the classes?
  How are they connected?
  Under what constraints?
Participation of domain experts is crucial and mandatory
Model is expressed in client-valued terms
Knowledge transfer

## Slide 12: 1: Develop an Overall Model - Entry
Entry: Key personnel selected
  Domain Experts
  Chief Programmers
  Chief Architect

## Slide 13: 1: Develop an Overall Model - Tasks
Tasks:
  Set up the modelling team
  Describe the domain
  Study any available documents
  Develop small group models
  Develop a team model
  Refine the overall object model
  Write model notes

## Slide 14: 1: Develop an Overall Model – Verification and Exit
Verification:
  Internal and external assessment
Exit:
  The complete object model
    class diagrams
    sequence diagrams
    model notes
      why was a particular model shape chosen
      what alternatives were considered
FDD is model driven

## Slide 15: FDD and Coloured UML (Coad)
Classes are shown in one of four colours:
  Yellow: a role in the system, e.g., customer
  Blue: a reusable description, e.g., catalogue entry
  Green: an entity, e.g., an actual item for sale
  Pink: a moment or interval of time, e.g., the actual sale
Auxiliary classes are colourless

## Slide 16: 2: Build a Features List
Functional decomposition of the domain
Start with domain terminology
  Subject Area
  Business Activity
  Business Activity Step – these become features
No weighting given to features
A feature takes at most two weeks to develop

## Slide 17: 2: Build a Features List
Entry:
  Domain experts
  Chief programmers
  Chief architect
  Overall object model

## Slide 18: 2: Build a Features List
Tasks:
  Set up the features list team
  Build the features list this is a functional decomposition with each feature expressed in the form
  <action><result><object>

## Slide 19: 2: Build a Features List
Verification: Internal and external assessment by modelling team members
Exit: complete features list
  a list of subject areas
  a list of the business activities within each subject area
  for each business activity step, the feature to satisfy the step

## Slide 20: 3: Plan by Features
Project manager, development manager and chief programmers
plan the order that the features are to be implemented, taking into account
  feature dependencies
  load across the development team
  complexity of the features to be implemented
  external milestones

## Slide 21: 3: Plan by Features
Entry: The features list is completed
Tasks:
  Set up the planning team
  Work out the development sequence
  Assign feature sets to Chief Programmers
  Assign classes to developers
Verification: Internal assessment
Exit: The complete development plan

## Slide 22: 4: Design by Features
Chief programmer
  selects features from ‘inbox’
  forms feature teams who develop sequence diagrams for the features
  … and class and method signatures
Entry: The development plan is completed

## Slide 23: 4: Design by Features
Tasks:
  Set up a feature team
  Describe the feature
  Study any available documents
  Develop sequence diagram(s)
  Refine the object model
  Write the class and method signatures

## Slide 24: 4: Design by Features
Verification: Carry out a design inspection
Exit: A complete design package:
  description
  references to requirements
  sequence diagrams
  design alternatives
  updated object model
  class and method outlines
  tasks for each team member

## Slide 25: 5: Build by Feature
Entry: A design package that has passed inspection
Tasks:
  Implement classes and methods
  Carry out a code inspection
  Carry out a unit test
  Promote to the build

## Slide 26: 5: Build by Feature
Verification: Successful completion of the code inspection and unit test
Exit: complete feature:
  classes and methods that pass code inspection
  … and are promoted to the build
  A complete client-valued feature

## Slide 27: FDD Process Summary
Five processes
Delivery that is ‘on time, on budget with agreed function’
Just enough up-front design

## Slide 28: FDD and Project Management
Next session!